## Slide 1: Database Success Project: IT Task Force
AGENDA
Introductions
Task Force Goals
Task Force Participation & Expectations
Team Member General Responsibilities
Anticipated Project Timeline
Next Steps
TASK FORCE ROSTER
Josh Selo (Chair) Gustavo Flores Alvarez Steve Jacobson Cherian Koshy Adam McKeivier | Heather O'Malley Dwaine Taylor Juliana Weissbein Megan Woodburn | Mike Geiger (AFP Pres.) David Sigman (Staff) Derek Mulhern (Staff) Nicholas Ricci (Staff)

## Slide 2: Database Success Project: Goals
Support the AFP-Nimble AMS Database Project
Help ensure its timely and successful implementation
Promote the importance of its adoption and appropriate use to chapter leaders

## Slide 3: Database Success Project: Participation & Expectations
Provide database project support and guidance for the term of the project (12-14 months ) and potentially continue in some advisory form post-implementation.
Members should expect to commit approximately 1-2 hours a month to calls, meetings and general project review.

## Slide 4: Database Success Project: General Responsibilities
Review selected documents and work product related to the AFP-Nimble AMS Database Project and provide feedback and suggestions to AFP as warranted.
Engage in regularly scheduled update calls with AFP on project progress.
Help evaluate and test identified project development and deliverables as they come due.
Present the attributes and importance of the new database to AFP communities and chapters to ensure its proper use and adoption.

## Slide 5: Database Success Project: Timeline Status: Sept. 27, 2021
June
AFP - Nimble Launch Database Project
July-Sept. 2021
Sept.-December 2021
January 2022
Summer 2022
Fall 2022
Pre-Discovery Phase: -Staff Preparation & Familiarization -Workbooks (due 9/2)
Discovery Phase: -Meetings, Determine Project Requirements
Implementation Phase (Design/Build)
Review/Acceptance Phase: -Testing -Training for Staff, Chapters
Execute Database – Go Live
You are here!

## Slide 6: Database Success Project: IT Task Force Till We Meet Again…
Familiarization & Discovery Meetings
All Updates and Materials Posted to: https://afpglobal.org/databaseproject
Proposed Next Call: Monday, Oct. 25, 2021 | 1-2 pm E